Project Planning Phase

Project Planning

| Date | 29-06-2026 |
| --- | --- |
| Project Name | Automated Network Request Management |
| Team ID |  |
| Maximum Marks |  |

### 1. Project Overview & Strategy

The Automated Network Request Management (ANRM) project is an enterprise-grade automation solution built on the ServiceNow platform. Its core purpose is to revolutionize how organization-wide network modifications—such as firewall port changes, VPN access configurations, and emergency asset isolation—are requested, governed, and implemented.

By replacing slow, error-prone manual tasks with a streamlined 7-day deployment framework, this project bridges the gap between end-user intake and network infrastructure orchestration.

| Timeline | Phase / Milestone | Primary Objective |
| --- | --- | --- |
| Day 1 | Service Catalog & Category Creation | Establish the dedicated application scope, provision the "Networks & Connectivity" catalog category, and configure user criteria definitions to control catalog access. |
| Day 2 | Form Creation & Client Scripting | Build the Service Catalog Item (sc_cat_item), layout dynamic variables (IPs, Ports, Protocols), and implement client-side UI Policies and Catalog Client Scripts for regex data validation. |
| Day 3 | Approval Routing & Flow Logic | Design the primary orchestration workflow in ServiceNow Flow Designer, mapping user inputs against a risk evaluation matrix to route conditional multi-tier approvals. |
| Day 4 | Integration Hub API Configuration | Build outbound REST/SSH message blocks using ServiceNow Integration Hub, establish secure credential aliases, and map catalog variables into automated JSON payloads. |
| Day 5 | Fulfillment, CMDB Write-Back & Logs | Configure the fulfillment execution actions to fire infrastructure APIs, design post-fulfillment automated data update steps for the CMDB, and build immutable ticket logs. |
| Day 6 | User Acceptance Testing (UAT) | Run structural end-to-end testing cycles in the sub-production environment using the Automated Test Framework (ATF) to validate forms, integration scripts, and error flows. |
| Day 7 | Production Deployment & Go-Live | Migrate the application components using Update Sets or Application Repository, execute high-level smoke tests, and activate live system event notifications. |